SUPPLY CHAIN MANAGEMENT SYSTEM

Team: Apes

| Meeting No. | Meeting 1 |
| --- | --- |
| Date & Time | Tuesday, 03 February 2026 (10:00 AM – 11:30 AM) |
| Location | Library |
| Attendees | Leader is Paramkumar Patel, Developer 1 is Harcharansingh Chandok , Developer 2 is Krish Patel , Secretary is Dhvani Patel and Tester is Nisarg Patel |
| Agenda | - Team roles were allocated. - Confirm project idea and supply chain theme - Set up GitHub repository - Sprint 1 was scheduled |
| Discussion Points | - Reminder (team agrees that the project should consist of a system of furniture supply chains inspired by Wayfair) - Role was assigned to every student: Paramkumar was SCRUM Master and Dhvani was the Secretary, Nisarg was the Tester and Harcharansingh and Krish were the Developers. - One list that was chosen as most appropriate for finding items by identifier was a Binary Search Tree (BST). - The GitHub repository is created and collaborators are added to the repository for all the participants. - The attributes of the FurnitureItem class, namely the attributes ItemID, Name, Category, Price, StockLevel and WarehouseZone were studied. - SQL Server Express was adopted as the database platform. |
| Actions | - Paramkumar was assigned the task to create GitHub repo and set up the project-structure. - Harcharansingh and Krish were assigned to design FurnitureItem and BSTNode class. - As Param said, Dhvani was responsible for inscribing these meeting minutes. - Nisarg had to Research the MSTest unit testing framework and having a test plan. - In preparation for the next meeting, the participants all agreed to study the BST insertion and search pseudocode. |
| Next Meeting | Friday, 13 February 2026 at 10:00 AM |

| Meeting No. | Meeting 2 |
| --- | --- |
| Date & Time | Friday, 13 February 2026 ¦ 10:00 AM – 11:30 AM |
| Location | Library |
| Attendees | All 5 members present |
| Agenda | - A review of the class design for Sprint 1 was done. - The two insertion and search operations (CustomBST) were demonstrated. - Planning for the sprint 2 for the full BST implementation and the basic menu |
| Discussion Points | - FurnitureItem and BSTNode classes reviewed and approved by the team - Harcharansingh featured working example of Insert and Search methods in CustomBST. - Edge conditions were considered, such as the fact that if the search is ran on an empty tree, it would return null and that duplicate identifiers would be ignored. - Additional attributes QuantitySold & QuantityRestocked were added to FurnitureItem to record activity of the session were added. - menu architecture defined with the options for completion in Sprint #2; these are Options #1 (Search By ID) and #3 (View All Inventory); - Ninarg performed verification that the MSTest project has been established. |
| Action Items | - Krish has been assigned the task to implement InOrderTraversal & DisplayAllInventory. - Harcharansingh was to include input validation in the search menu. - Nisarg was allocated to coding tests relating to Insert, Search and StockUpdate functionality. - Nisarg write the tests for the Insert, Search, and StockUpdate - Paramkumar review pseudocode section for the report - Dhvani writes the minutes of the meeting. |
| Next Meeting | Friday, 20 February 2026 at 10:00 AM |

| Meeting No. | Meeting 3 |
| --- | --- |
| Date & Time | Friday, 20 February 2026 ¦ 10:00 AM – 12:00 PM |
| Location | Library |
| Attendees | All 5 members present |
| Agenda | - Sprint 1 and Sprint 2 entailed a review of the BST and menu. - Planning for SQL database integration was performed. - Schedules for Sprint 3, in which Sell and Restock features were to be developed |
| Discussion Points | - DisplayAllInventory was working correctly using in -order traversal and showing the items in ID ascending order - Colour coding of stocks using a system for indicating whether or not stocks are IN STOCK, LOW STOCK or OUT OF STOCK was implemented and demonstrated (green, yellow and red). - The SupplyChainDB SQL database has been created using a Furniture table into which 20 sample items were inserted. - Some of the problems that a Celerity team member has highlighted were the program now loads all items from the database to the BST on startup this behaviour has been tested and confirmed. - Validation rules agreed - quantity had to be greater than zero and sales could not be greater than available stock. |
| Action Items | - Harcharansingh was to implement the Sell menu with complete validation. - Krish was to implement the Restock menu using full-fledged validation. - Developers were required to ensure the correct execution of a DB UPDATE query in response to each change on the stock for both developers. - Nisarg was asked to add in tests for sold/restock increments and boundary conditions for protecting against stock being less than zero. - Dhvani to start working on Introduction section of the report. |
| Next Meeting | Thursday, 26 February 2026 10:00 AM |

| Meeting No. | Meeting 4 |
| --- | --- |
| Date & Time | Thursday, 26 February 2026 ¦ 10:00 AM – 12:00 PM |
| Location | Library |
| Attendees | All 5 members present |
| Agenda | - Sprint 3 review Sell and Restock - Planning the new features to add like Add Item, Remove Item, Category Search Sprint 4 was scheduled. |
| Discussion Points | - Sell and Restock functionalities were shown to update the database in an instant. - A feature of Low Stock Report was discussed, where a user enters a threshold and will get a list of items at or below that level. - The following Add Item functionality was described. ItemID is automatically created, all attributes are gathered, and the item is saved both in the BST and in the database. - Remove Item feature was described confirmation step before deletion, BST removal using three cases delete algorithm, database data is finally deleted. - Category Search was planned to conduct a full in order traversal comparing the category filed (no BMM ordering on category which is an O(n) operation). - BST Delete Algorithm was reviewed which discussed the cases of Leaf node, Single child and two child nodes. |
| Action Items | - Harcharansingh was to apply BST Delete and RemoveItemMenu. - Krish was also to implement SearchByCategory in CustomBST. - Nisarg was to have write the delete tests and cover the getmaxid tests. - Dhvani was to work on the Design part of the report including the pseudocode. - Producing goods of high quality and consistency was to be reviewed by Paramkumar. |
| Next Meeting | Tuesday, 3 March 2026 at 10:00 AM |

| Meeting No. | Meeting 5 |
| --- | --- |
| Date & Time | Tuesday, 3 March 2026 ¦ 10:00 AM – 12:30 PM |
| Location | Library |
| Attendees | All 5 members present |
| Agenda | - At sprint 4 each of the nine menu options was reviewed. - A review of unit tests(18 tests) - Sprint 5, where the report and the video demonstration were planned. |
| Discussion Points | - All 9 menu choices were proven and working which were - Search by ID, Category Search, View Inventory, Add, Remove, Sell, Restock, Low Stock Report and Exit. - As the result, the eighteen Unit tests of MSTest have all passed successfully, including FurnitureItem, BST insertion, search, delete (in all cases), GetMaxID and stock boundaries. - Report Outline Reviewed Introduction Design Testing Table Conclusion References - The video demonstration plan was discussed: running program would be demonstrated, JST insert/search/delete logic explained and unit test. |
| Action Items | - Dhvani had to complete the full PDF draft of the report. - Nisarg was to create an MP4 demonstration video. - Paramkumar was to do a final code review and complete tidying-up of comments and also ensure that the whole of the project compiles; - All team members were to examine together and agree to the report. |
| Next Meeting | No further meetings |